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		Resurfacing Project on Portion of Alexandria Pike (U.S. 27) in Campbell County Now Underway
Base failure repairs are complete, milling operations are expected to begin on Monday, Aug. 3
COVINGTON, Ky. (July 30, 2026) – The Kentucky Transportation Cabinet (KYTC) advises motorists of a resurfacing project that is underway on a portion of Alexandria Pike (U.S. 27) in Campbell County. Crews will resurface the roadway to provide a smoother, safer driving surface.
Crews will resurface Alexandria Pike from north of the Interstate 471/U.S. 27/Sunset Drive intersection (mile point 16.78) to north of Memorial Pointe Drive (mile point 19.40), a distance of 2.62 miles.
Base failure repairs and radar detection installation are now complete. These radar units replace traditional embedded underground induction loops to detect vehicle presence, optimize traffic signal timing, and improve overall traffic flow.
Weather permitting, milling operations are expected to begin on Monday, Aug. 3. This work will require a single lane closure during daytime working hours. One lane of traffic in each direction will be maintained at all times. Paving operations will follow once milling is complete.
This project also includes a roadway reconfiguration on U.S. 27 from S. Fort Thomas Avenue to north of Memorial Pointe Drive. The current four-lane roadway (two lanes in each direction) will be restriped to one travel lane in each direction with a center turn lane. Four-foot shoulders will also be added on both sides of the roadway.
Additional striping modifications, updated lane assignments, and signage will be installed throughout the corridor to guide motorists through the new traffic pattern.
The new lane configuration is designed to improve safety for all roadway users by reducing conflict points and separating turning traffic from through traffic. You can learn more about roadway reconfigurations here.
Riegler Blacktop, Inc. is contracted to perform the $736,504 project on behalf of the Transportation Cabinet. The contract completion date is set for Nov. 15, 2026; however, the contractor anticipates completing milling and paving operations to be completed prior to the start of the school year on Tuesday, Aug. 18, weather permitting.
Project schedules are subject to change due to inclement weather or other unforeseen circumstances. For the most current information on road construction in Northern Kentucky, please visit the District 6 Roadshow or the Driving Northern Kentucky Progress website. You can also stay informed by following KYTC District 6 on Facebook and X (formerly Twitter). For statewide traffic and travel updates, visit GoKY.
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